# Project Charter: Multi-Touch Marketing Attribution & ROI Dashboard

## 1. Project Title

Multi-Touch Marketing Attribution & ROI Dashboard

## 2. Project Sponsor

Infotact Solutions

## 3. Project Team Members

| Team Member | Role | Responsibility |
| --- | --- | --- |
| Famoz | Data Analyst | Repository management and integration |
| Asmitha Azeez | Business Analyst / Data Analyst | EDA, data cleaning, attribution analysis, dashboard developmen |
| Akhil | Data Analyst | SQL queries and KPI calculations |
| shivam | Data Analyst | Dashboard development and reporting |

## 4. Project Background

E-commerce and SaaS companies invest heavily in multiple marketing channels such as Google Ads, Meta (Facebook), TikTok, and LinkedIn. Customers often interact with several channels before making a purchase. Traditional attribution methods, such as Last-Click Attribution, assign all credit to the final interaction, which may lead to inefficient marketing budget allocation.

This project aims to develop a Multi-Touch Attribution model that fairly distributes conversion credit across different customer touchpoints. The insights generated will help marketing teams optimize advertising spend and improve Return on Ad Spend (ROAS).

## 5. Problem Statement

Marketing teams struggle to identify which campaigns and channels genuinely contribute to customer conversions. Without proper attribution, organizations may overinvest in ineffective channels and underinvest in high-performing ones.

The challenge is to integrate marketing datasets, analyze customer journeys, apply attribution models, and develop an interactive dashboard to support data-driven decision-making.

## 6. Project Objectives

The objectives of this project are to:

- Integrate and analyze multiple marketing datasets.

- Understand customer journeys across marketing channels.

- Implement First-Touch, Last-Touch, and Linear Attribution models.

- Calculate key marketing performance metrics such as CAC and ROAS.

- Build an interactive Power BI dashboard for executive decision-making.

- Provide recommendations for optimizing marketing budget allocation.

## 7. Business Objectives

- Reduce marketing budget wastage.

- Identify the most effective marketing channels.

- Improve return on advertising investment.

- Enable data-driven marketing decisions.

- Enhance visibility into customer conversion paths.

## 8. Scope of the Project

### In Scope

- Data ingestion from Events, Customers, Products, Transactions, and Campaign datasets.

- Data cleaning and preprocessing using Python and SQL.

- Exploratory Data Analysis (EDA).

- Attribution modeling:

  - First-Touch Attribution

  - Last-Touch Attribution

  - Linear Attribution

- KPI calculations:

  - Customer Acquisition Cost (CAC)

  - Return on Ad Spend (ROAS)

  - Conversion Metrics

- Star Schema data modeling.

- Power BI dashboard development.

- Executive summary and recommendations.

### Out of Scope

- Real-time data processing.

- Deployment to production systems.

- Advanced attribution models such as Time Decay or Position-Based Attribution.

- Predictive machine learning models.

## 9. Data Sources

| Dataset | Purpose |
| --- | --- |
| Events | Customer interactions and journey tracking |
| Campaigns | Marketing campaign details and objectives |
| Customers | Customer demographics and acquisition channels |
| Transactions | Purchase and revenue information |
| Products | Product attributes and categorization |

## 10. Key Deliverables

- Cleaned datasets.

- Exploratory Data Analysis report.

- SQL scripts for attribution calculations.

- Attribution model outputs.

- KPI calculations (CAC, ROAS).

- Star Schema data model.

- Interactive Power BI dashboard.

- Executive summary report.

- GitHub repository with weekly contributions.

## 11. Success Criteria

The project will be considered successful if:

- All datasets are successfully integrated.

- Attribution models are implemented correctly.

- KPIs are accurately calculated.

- Interactive dashboards provide actionable insights.

- Team members demonstrate continuous GitHub contributions throughout the 4-week period.

- Business recommendations are supported by data analysis.

## 12. Project Timeline

### Week 1: Data Preparation and EDA

- Load datasets.

- Perform data cleaning.

- Handle duplicates and formatting issues.

- Conduct exploratory data analysis.

### Week 2: Attribution Modeling

- Develop SQL queries.

- Reconstruct customer journeys.

- Implement First-Touch Attribution.

- Implement Last-Touch Attribution.

- Implement Linear Attribution.

### Week 3: KPI Engineering and Data Modeling

- Calculate CAC.

- Calculate ROAS.

- Develop conversion metrics.

- Design Star Schema.

### Week 4: Dashboard Development and Reporting

- Connect Power BI to processed data.

- Build dashboard visualizations.

- Create executive summary.

- Final project review and documentation.

## 13. Risks and Mitigation

| Risk | Mitigation Strategy |
| --- | --- |
| Delayed team contributions | Regular GitHub commits and progress meetings |
| Data quality issues | Perform validation and EDA early |
| Merge conflicts in GitHub | Use individual branches for development |
| Dashboard complexity | Prioritize MVP features first |

## 14. Communication Plan

- Weekly team meetings.

- GitHub used for version control and collaboration.

- Team discussions through group communication channels.

- Progress tracking through commit history and project milestones.

## 15. Project Approval

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Project Sponsor | Infotact Solutions | __________ | __________ |
| Team Lead | __________ | __________ | __________ |
| Team Member | __________ | __________ | __________ |
| Team Member | __________ | __________ | __________ |